* **2–4 weeks**  Development time
  + Database and backend logic: 4–7 days
  + Frontend forms/pages: 3–6 days
  + Integration & testing: 3–5 days
  + Buffer, bug fixes, documentation: 2–3 days